# Fresco Manufacturing Master Plan 2040

## Chapter 20 – Procurement & EPC Strategy

### Purpose

Define how Fresco will procure, evaluate, contract and manage engineering, equipment supply and commissioning for the new factory.

### Procurement Philosophy

Performance-based procurement. Suppliers compete on measurable outcomes rather than only equipment lists or lowest price.

### Contracting Strategy

Separate packages for process equipment, automation, utilities and civil works, with one Lead System Integrator responsible for overall integration.

### Tender Package

Each RFP shall include URS, performance specification, layout, utilities, FAT/SAT requirements, documentation requirements and acceptance criteria.

### Supplier Evaluation

Weighted scoring: Technical compliance 40%, Lifecycle cost 20%, Service 15%, References 10%, Schedule 10%, Sustainability 5%.

### Project Governance

Project Steering Committee, weekly engineering meetings, change control, risk register and milestone reviews.

### Project Phases

Concept → Basic Engineering → Detailed Engineering → Procurement → FAT → Installation → SAT → Ramp-up → Final Acceptance.

### Risk Management

Maintain live risk register with mitigation owners. Major changes require Management of Change review.

### KPIs

Schedule adherence, CAPEX variance, technical compliance, FAT pass rate, SAT pass rate, ramp-up duration, supplier response time.

### Deliverables

Master Procurement Plan, EPC Execution Plan, Supplier Evaluation Matrix, RFP Template, Contract Requirements, basis for Chapter 21 – Commissioning & Validation.