# Fresco Manufacturing Master Plan 2040

## Chapter 21 – Commissioning & Validation Strategy

### Purpose

Define the methodology for bringing every system from installation to stable production while verifying that contractual performance requirements have been achieved.

### Commissioning Philosophy

Commissioning shall progress in controlled stages. No equipment moves to the next stage until predefined acceptance criteria have been met and documented.

### Commissioning Stages

1. Mechanical Completion
2. Pre-Commissioning
3. FAT Verification
4. Site Acceptance Test (SAT)
5. Integrated Line Testing
6. Trial Production
7. Performance Run
8. Final Acceptance

### Validation Documents

Required records:
• Mechanical Completion Checklist
• FAT Report
• SAT Report
• Punch List
• Trial Batch Reports
• Performance Qualification Report
• Final Acceptance Certificate

### Performance Verification

Each production line shall demonstrate:
• Required throughput
• Product quality
• Utility consumption
• Automation functionality
• Alarm handling
• Traceability
• Safety interlocks

### Ramp-Up Strategy

Ramp-up will be executed in phases:
• Single equipment
• Process modules
• Complete production line
• Continuous production
• Commercial release

### Training

Operators, maintenance personnel, quality staff and engineers shall complete documented training before commercial production.

### Risk Control

All open technical issues shall be tracked in a punch list with owner, target date, risk level and verification of closure.

### KPIs

• FAT first-pass rate
• SAT first-pass rate
• Days to commercial production
• Ramp-up duration
• Punch list closure rate
• Stable OEE achievement

### Deliverables

Commissioning Master Plan, FAT/SAT protocols, Validation Matrix, Training Records, Final Acceptance Procedure. Basis for Chapter 22 – Functional Requirements Specification (FRS).